Excel Clone for Windows

Build Plan & Architecture Specification

Version 1.0

Handoff document for Claude Code

Purpose: This is the canonical build plan for a free, open-source Microsoft Excel clone targeting Windows. It is written to be handed directly to Claude Code (or any AI coding assistant) as the working specification. It encodes architectural decisions, sequencing, contracts, and explicit non-goals. When in doubt, follow this document over any other source.

# 1. Vision & Scope

## 1.1 What we are building

A free, native Windows desktop spreadsheet application with strong .xlsx compatibility, a real formula engine, and a clean separation between UI, calculation, file I/O, and (eventually) AI features.

## 1.2 What we are explicitly NOT building in v1

- A web version, mobile version, or cross-platform port.

- Real-time multi-user collaboration.

- VBA macro compatibility.

- An AI copilot (Phase 5+ only).

- A pivot table engine (Phase 4).

- 100% Excel feature parity. Target the 90% of features that 90% of users actually use.

## 1.3 Definition of success for MVP (Phase 1)

A user can open the app, type numbers and text into cells, write formulas including =SUM(A1:A10), save to a native file, reopen it, undo/redo any action, and navigate a 100,000-cell sheet without UI lag.

# 2. Architectural Principles

These are non-negotiable. Every PR should be reviewable against them.

1. UI depends on Core; Core never depends on UI.

The formula engine and workbook model must be runnable from a unit test or CLI with no UI present.

2. One source of truth: the engine.

UI never edits workbook state directly. UI sends commands; engine mutates state; engine emits events; UI re-renders.

3. Every mutation is a command.

No direct setters on the workbook from outside the engine. This is what makes undo/redo, future collaboration, and future AI actions tractable.

4. The engine owns the dependency graph.

Do NOT trust the calc-chain part inside an .xlsx file — Microsoft’s own docs state it represents only the order of the last calculation, not the authoritative dependency tree. Build your own.

5. File adapters never define business rules for calc.

XLSX reading/writing is a translation layer between the on-disk format and the canonical in-memory model. Nothing more.

6. Defer complexity ruthlessly.

When in doubt, choose the simpler implementation. Sparse columnar storage, multi-process IPC, Rust FFI — these are all valid eventually, but not now.

7. Layered modular monolith.

One process, one solution, clean project boundaries. No microservices. No sidecars. No FFI in v1.

# 3. Technology Stack (v1)

| Layer | Choice | Rationale |
| --- | --- | --- |
| Language | C# 12 / .NET 8 | Best Windows fit, productive, single toolchain, excellent ecosystem for the hard parts. |
| UI framework | WPF (preferred) or WinUI 3 | WPF is more mature and stable for complex custom controls like a virtualized grid. |
| Grid rendering | Custom canvas-based virtualized grid | Standard DataGrid will not scale. We must own this control. |
| File I/O (.xlsx) | ClosedXML initially | Free, MIT-licensed, adequate for v1. Keep behind an adapter so we can swap it. |
| Charts (Phase 3) | OxyPlot or LiveChartsCore | Both free, both adequate for v1 chart types. |
| Testing | xUnit + FluentAssertions | Standard. |
| DI container | Microsoft.Extensions.DependencyInjection | Built-in, sufficient. |
| Logging | Serilog | Console + rolling file sink. |
| Packaging | MSIX | Modern Windows install story. |

## 3.1 Stack decisions deliberately deferred

- Rust calc engine: Rejected for v1. May be revisited in Phase 4+ if profiling shows .NET is genuinely the bottleneck. Keep Core.Formula and Core.Calc contracts language-neutral so this port remains possible.

- Multi-process architecture: Rejected for v1. The whole app runs in one process.

- AI sidecar: Rejected for v1. See Phase 5.

# 4. Solution Structure

ExcelClone/

├── src/

│   ├── ExcelClone.Core.Model/         # Workbook, Sheet, Cell, Range, Styles

│   ├── ExcelClone.Core.Formula/       # Lexer, parser, AST, binder, functions

│   ├── ExcelClone.Core.Calc/          # Dependency graph, recalc scheduler, evaluator

│   ├── ExcelClone.Core.Commands/      # Command bus, transaction journal, undo/redo

│   ├── ExcelClone.Core.IO/            # File adapters (xlsx, csv, native)

│   ├── ExcelClone.App.UI/             # WPF shell, grid, ribbon, dialogs

│   └── ExcelClone.App.Host/           # Composition root, DI, settings, startup

├── tests/

│   ├── ExcelClone.Core.Model.Tests/

│   ├── ExcelClone.Core.Formula.Tests/

│   ├── ExcelClone.Core.Calc.Tests/

│   ├── ExcelClone.Core.IO.Tests/

│   ├── ExcelClone.Integration.Tests/  # Cross-layer scenarios

│   └── ExcelClone.Fixtures/           # Sample .xlsx files for round-trip testing

├── docs/

│   ├── ARCHITECTURE.md

│   ├── FORMULA_ENGINE.md

│   └── DECISIONS/                     # ADRs

└── build/ci/                          # GitHub Actions or Azure Pipelines

## 4.1 Dependency rules (enforced by project references)

- Core.Model depends on nothing.

- Core.Formula depends on Core.Model.

- Core.Calc depends on Core.Model, Core.Formula.

- Core.Commands depends on Core.Model.

- Core.IO depends on Core.Model.

- App.UI depends on all Core projects.

- App.Host depends on everything; it is the composition root.

Absolute rule: NO Core project may reference any App.* project. Ever.

# 5. Core Interface Contracts

These contracts are the spine of the system. Define them early; implementations come second. Names are stable — they form the public surface of the engine.

## 5.1 Workbook services

public interface IWorkbookService

{

WorkbookId CreateWorkbook(NewWorkbookOptions options);

Task<WorkbookId> OpenWorkbookAsync(DocumentSource source, CancellationToken ct);

Task SaveWorkbookAsync(WorkbookId workbook, DocumentTarget target, CancellationToken ct);

void CloseWorkbook(WorkbookId workbook);

WorkbookMeta GetWorkbookMeta(WorkbookId workbook);

IReadOnlyList<SheetMeta> ListSheets(WorkbookId workbook);

}

public interface IWorksheetService

{

CellBlock GetRange(WorkbookId wb, SheetId sheet, GridRange range);

EditResult SetRange(WorkbookId wb, SheetId sheet, GridRange range, CellInputBlock input);

EditResult ClearRange(WorkbookId wb, SheetId sheet, GridRange range);

void InsertRows(WorkbookId wb, SheetId sheet, uint at, uint count);

void DeleteRows(WorkbookId wb, SheetId sheet, uint at, uint count);

void InsertColumns(WorkbookId wb, SheetId sheet, uint at, uint count);

void DeleteColumns(WorkbookId wb, SheetId sheet, uint at, uint count);

}

## 5.2 Formula and calculation services

public interface IFormulaService

{

ParsedFormula ParseFormula(string formulaText, FormulaContext ctx);

BoundFormula BindFormula(WorkbookId wb, SheetId sheet, ParsedFormula formula);

FormulaExplanation ExplainFormula(WorkbookId wb, SheetId sheet, CellAddress address);

IReadOnlyList<CellAddress> TracePrecedents(WorkbookId wb, SheetId sheet, CellAddress address);

IReadOnlyList<CellAddress> TraceDependents(WorkbookId wb, SheetId sheet, CellAddress address);

}

public interface ICalculationService

{

void MarkDirty(WorkbookId wb, IReadOnlyList<CellAddress> changes);

RecalcReport RecalcWorkbook(WorkbookId wb, RecalcMode mode);

RecalcReport RecalcRange(WorkbookId wb, SheetId sheet, GridRange range);

CalcStateSnapshot GetCalcState(WorkbookId wb);

}

## 5.3 Viewport service

The UI’s window into the engine. The UI asks for view models; it never reads engine internals directly.

public interface IViewportService

{

ViewportModel GetViewport(WorkbookId wb, SheetId sheet, ViewportRequest request);

HitTestResult HitTest(WorkbookId wb, SheetId sheet, PixelPoint point, float zoom);

}

## 5.4 Command bus

Every mutation goes through here. This is what makes undo/redo, future collaboration, and future AI actions tractable.

public interface ICommandBus

{

TransactionId BeginTransaction(string label);

CommandOutcome Execute(TransactionId tx, IWorkbookCommand command);

CommitSummary Commit(TransactionId tx);

void Rollback(TransactionId tx);

UndoSummary Undo(WorkbookId wb);

RedoSummary Redo(WorkbookId wb);

}

// Concrete commands (Phase 1 minimum set):

// EditCellsCommand, ApplyStyleCommand,

// InsertRowsCommand, DeleteRowsCommand,

// InsertColumnsCommand, DeleteColumnsCommand,

// AddSheetCommand, RenameSheetCommand

## 5.5 Engine event stream

public interface IEngineEventBus

{

IObservable<EngineEvent> Events { get; }

}

// Events emitted: WorkbookOpenedEvent, CellsChangedEvent,

// RecalcStartedEvent, RecalcCompletedEvent, ErrorRaisedEvent

# 6. Build Phases

Each phase ends with a working, demoable build. Do not start Phase N+1 until Phase N is genuinely complete (passing tests, no known critical bugs).

## Phase 0 — Foundations (~1 week)

Goal: Empty solution that compiles, has CI, runs tests, and opens a blank window.

- Initialize git repo with .gitignore for .NET and Visual Studio.

- Create solution with all 7 projects from §4.

- Set up project references per §4.1 dependency rules.

- Add xUnit test projects with one passing smoke test each.

- Set up CI: build + test on every push.

- Add Serilog with console + rolling file sinks.

- Set up DI container in App.Host.

- Write docs/ARCHITECTURE.md stub.

- Add first ADR: "Why C#/.NET 8 and WPF for v1".

Done when: dotnet build && dotnet test is green in CI, and the app opens a window titled "ExcelClone".

## Phase 1 — MVP: It is a spreadsheet (4–6 weeks)

Goal: A user could call this a spreadsheet without laughing.

### 1.1 Core model

- Workbook, Sheet, Cell, Style, NamedRange types.

- Storage: Dictionary<CellAddress, Cell> per sheet. NOT sparse columnar — that’s premature.

- CellAddress, GridRange value types with A1-notation parsing/formatting helpers.

### 1.2 Formula engine

- Lexer: tokens for numbers, strings, cell refs, range refs, operators, function names, parens, commas.

- Parser: recursive descent or shunting-yard producing an AST.

- Binder: resolves cell/range references, validates function arities.

- Evaluator: walks the AST against the workbook.

- Functions in v1 (15 minimum): SUM, AVERAGE, MIN, MAX, COUNT, COUNTA, IF, AND, OR, NOT, ROUND, ABS, CONCAT, LEN, LEFT, RIGHT.

First test you write: Evaluate("=SUM(A1:A3)") with A1=1, A2=2, A3=3 returns 6. This single test exercises tokenizer, parser, range expansion, and evaluator.

### 1.3 Dependency graph & recalc

- Build dependency graph as cells reference each other.

- Mark dirty on change; recalc in topological order; never recalc the whole sheet.

- Cycle detection with #CIRCULAR! error result.

- Test corpus: 50+ unit tests covering operator precedence, range expansion, cycle detection, error propagation.

### 1.4 Command bus & undo/redo

- ICommandBus implementation with transaction journal.

- Per-workbook undo/redo stack (depth: 100 minimum).

- Commands implemented: EditCells, InsertRows, DeleteRows, InsertColumns, DeleteColumns, AddSheet, RenameSheet.

- Every UI action goes through the command bus. No exceptions.

### 1.5 Virtualized grid (the hardest UI piece)

- Custom WPF control rendering only the visible viewport.

- Asks the engine for cells via IViewportService.GetViewport().

- Scroll, select, keyboard nav, edit-in-place, formula bar synced to active cell.

- Copy/paste/cut within the sheet.

- Performance bar: smooth scrolling on a 100k-cell sheet on a mid-range laptop.

### 1.6 Native save/load format

- NOT xlsx yet. Use JSON or MessagePack for native format.

- Round-trip test: open → no changes → save → identical.

Done when: User can launch app, type values and formulas, save, close, reopen, see the same content, undo/redo any action, and scroll a 100k-cell sheet without lag.

## Phase 2 — File compatibility (3–4 weeks)

Goal: Open and save real .xlsx files.

- Core.IO.Xlsx.Reader using ClosedXML behind IXlsxReader.

- Core.IO.Xlsx.Writer using ClosedXML behind IXlsxWriter.

- Core.IO.Csv reader/writer (simpler — build first as warmup).

- Critical: ignore the calc-chain part when reading. Build our own dependency graph.

- Test fixture corpus: 20+ real .xlsx files from public sources, round-tripped in CI.

- Define and document the "fidelity contract": what we preserve, what we may lose.

## Phase 3 — Formatting & UX polish (3–4 weeks)

- Number formats: General, Number, Currency, Percentage, Date, Time, Custom subset.

- Cell formatting: font, fill, borders, alignment, wrap.

- Column/row resize.

- Multiple sheets with tab bar.

- Freeze panes.

- Find & replace.

- Basic charts (column, line, pie).

## Phase 4 — Power features (ongoing, 2–3 months)

- Conditional formatting.

- Data validation.

- Sort & filter.

- Named ranges (UI).

- Autofill / flash fill.

- Print & PDF export.

- Pivot tables (hard — budget 4+ weeks alone).

- Expand function library toward ~200 functions.

- Dynamic arrays (FILTER, SORT, UNIQUE, spill behavior).

## Phase 5 — Scripting & AI (optional, later)

### 5.1 Scripting

- Embed C# scripting via Roslyn, OR Lua via NLua.

- Sandboxed API surface to scripts.

- Do NOT attempt VBA compatibility.

### 5.2 AI copilot rules (if built)

- AI never mutates workbook state directly. Every AI action goes through ICommandBus.

- Narrow tool surface: GetSelectionContext, ProposeFormula, ApplyFormulaToRange, ExplainFormula, CreateChart, NormalizeColumn, PreviewBulkEdit, CommitTransaction, RollbackTransaction.

- Every AI action is previewable, undoable, audit-logged.

- Three-part design: context extractor → planner (LLM) → action executor.

- Sensitive workbook content never leaves the machine without explicit user consent.

# 7. Cross-Cutting Rules

## 7.1 Testing

- Every Core project has a corresponding test project.

- Formula engine: aim for 200+ unit tests by end of Phase 1.

- Round-trip xlsx tests run in CI on every PR from Phase 2 onward.

- Integration tests exercise full workflows: open → edit → save → reopen.

- Automated UI smoke tests of key flows by end of Phase 3.

## 7.2 Performance budgets

- Cell edit → screen update: < 16ms (60fps).

- Recalc on a 10k-cell workbook: < 100ms.

- Open a 1MB .xlsx file: < 2 seconds.

- Memory: 100k-cell workbook fits in < 200MB.

- These are budgets, not aspirations. Blow one, fix it before adding features.

## 7.3 Code style

- Standard .NET conventions; enable nullable everywhere; warnings as errors in CI.

- Public APIs in Core projects have XML doc comments.

- No internal for things that should be tested.

- Prefer records and read-only structs for DTOs.

- No static mutable state. Ever.

## 7.4 Decision records

Every significant architectural decision gets an ADR in docs/DECISIONS/. Format: short, one decision per file, dated, with context / decision / consequences sections.

# 8. The Five Hard-Won Warnings

Read these before starting. They are where most spreadsheet clones die.

1. The grid is the hardest UI component.

Off-the-shelf .NET grids choke past ~10k rows. We are building our own from day one. This is not optional.

2. The formula engine deserves its own design doc.

Before writing a line of parser code, write docs/FORMULA_ENGINE.md describing tokenizer rules, parser approach, evaluation model, and dependency graph design.

3. Test files matter more than test code.

Build a corpus of real .xlsx files in tests/Fixtures/ and run round-trip tests in CI from Phase 2 day one.

4. Don’t aim for full Excel parity.

Excel has 30+ years and thousands of engineers behind it. Aim for "covers what 90% of users actually do."

5. The calc-chain in .xlsx is a hint, not a contract.

Build your own dependency graph. Anyone telling you otherwise has not shipped a spreadsheet.

# 9. First Concrete Step

For Claude Code, after reading this document:

- 1. Create the solution and 7 projects per §4.

- 2. Set up project references per §4.1.

- 3. Add xUnit test projects.

- 4. Write a failing test for =SUM(A1:A3) with A1=1, A2=2, A3=3 expecting result 6.

- 5. Make it pass. Everything else grows from this point.

# 10. Glossary

A1 notation: Excel-style cell addressing, e.g. B7 (column B, row 7) or A1:C10 (a range).

AST: Abstract syntax tree, the parsed-but-not-yet-evaluated form of a formula.

Binder: The component that resolves names and references in a parsed formula to actual workbook entities.

Calc-chain: Optional part of an .xlsx file recording the order cells were last calculated. NOT a dependency graph.

Dirty marking: Flagging cells that need recalculation because their inputs changed.

Dynamic array / spill: An Excel-2019+ feature where a single formula can return multiple values that "spill" into adjacent cells.

OOXML / SpreadsheetML: The XML-based file format inside .xlsx.

Recalc: The process of recomputing dependent cells after a change.

Topological order: An ordering where each item comes before everything that depends on it.

Volatile function: A function that must recalculate every time anything changes (e.g. NOW(), RAND()).

Document version: 1.0. Maintained as BUILD_PLAN.md at the repository root.